## Slide 1: Travel Tool
Weekly Report: 2/12/2021 – By Rudolph Hanzes, Gregory Bittinger, Kaleb Piper, Jacob Johnson, and Robert Minerd.

## Slide 2: Accomplishments For The Week
Progress was made on the “Plan Your Trip” tab.
The “Meet the Team” tab was completed
A simple about page of the project was created.

## Slide 3: What Problems Were Encountered?
Some members are unfamiliar with web development which causes work to be slow as we learn.
Embedding JavaScript functions into an html document proved difficult when in the process of learning, more research will be needed to solve this problem.
Manipulation of input user data became an issue, such as methods to store user data when input from a different zip code.

## Slide 4: Team Progress Alignment with Gantt Chart
“Website and Documentation” phase was completed.
“Data Input” phase is in progress and on schedule
Phase time estimates added
Some specified tasks created

## Slide 5: Plan for this Week
Continue “Data Input” Phase
Begin “Data Retrieval and Handling” phase.
Follow the Gantt chart.
Work on storing user input.

## Slide 6: Member Contributions
Rudolph Hanzes: Created some experimental data input pages in the "Plan your Trip section, tested with drop down menus for the 50 states in the U.S. Began working on javascript code to record input data into variables for later use.
Greg Bittinger: Worked on creating javascripts functions for accepting, displaying, and saving user input for later use. Also worked with general formatting on the webpage.
Jacob Johnson: Jacob assisted with the weekly report and made some minor adjustments to the “Plan Your Trip” forms.
Robert Minerd: Robert assisted with the progression of the “Plan your Trip” tab on the website and assisted in making the weekly report documents.
Kaleb Piper: Kaleb helped research JavaScript code to implement on the website and assisted in making the weekly report and presentation.