**Travel Tool Weekly Report**

Week of 2-12-21

By Rudolph Hanzes, Gregory Bittinger, Kaleb Piper, Jacob Johnson, and Robert Minerd

**Summary**

We’ve began making a form for users to fill out when planning their trip. This form will provide all the necessary data from the user that can then be used for scraping flight prices and providing results based on a budget.

**What Was Accomplished Last Week?**

* Progress was made on the “Plan Your Trip” tab.
* The “Meet the Team” tab was completed
* A simple about page was created.

**What Problems Were Encountered?**

* Some members are unfamiliar with web development which causes work to be slow as we learn.
* Embedding JavaScript functions into a html document.
* Issues with manipulating input data for later use.

**Team Progress Alignment with Gantt Chart**

* “Website and Documentation” phase was completed.
* “Data Input” phase is in progress and on schedule
* Phase time estimates added
* Some specified tasks created

**Plan for this Week**

* Continue “Data Input” Phase
* Begin “Data Retrieval and Handling” phase.
* Follow the Gantt chart.
* Store the user input

**Member Contributions**

* Rudolph Hanzes: Created some experimental data input pages in the "Plan your Trip section, tested with drop down menus for the 50 states in the U.S. Began working on JavaScript code to record input data into variables for later use.
* Greg Bittinger: Worked on creating JavaScript functions for accepting, displaying, and saving user input for later use. Also worked with general formatting on the webpage.
* Jacob Johnson: Jacob assisted with the weekly report and made some minor adjustments to the “Plan Your Trip” forms.
* Robert Minerd: Robert assisted with the progression of the “Plan your Trip” tab on the website and assisted in making the weekly report documents.
* Kaleb Piper: Kaleb helped research JavaScript code to implement on the website and assisted in making the weekly report and presentation.